Security Baseline Remediation Plan

Purchasing Management (InvestFlow)

End-to-end purchasing workflow application — quote to payment, role-based access, document versioning.

What is implemented today, exactly what is needed to reach full ("all green") compliance with the CHdN Management Application Baseline, and a ready-to-paste Replit prompt to implement it.

Repository: github.com/andyelsen85-bit/Purchasing-Management

# 1. How to Use This Document

This is the project-specific companion to the portfolio-wide "AI-Assisted Application Development — Portfolio Review & Security Analysis" and "Baseline Prompt for Future AI-Developed Projects" documents. It narrows the shared baseline down to exactly what Purchasing Management (InvestFlow) still needs.

- Section 2 shows the current compliance status against every baseline control, colour-coded green (implemented) / amber (partial) / red (not implemented).

- Section 3 orders the remaining work by priority.

- Section 4 is a single copy-ready prompt for Replit — paste it as-is to have the agent implement every remaining item against this specific codebase.

- Section 5 is the compliance checklist to re-run this analysis against once the changes are applied.

# 2. Current Compliance Status

Status is drawn directly from the application's source code (not just its documentation) as reviewed in the portfolio analysis. "Green" means the control is implemented and verified in source; "Amber" means it exists but is incomplete or inconsistently applied; "Red" means it does not exist yet.

| Baseline control | Status | What's needed to reach green |
| --- | --- | --- |
| Container images built by GitHub Actions | Not implemented | No CI workflow exists — images are built only via docker compose up --build. Add a GitHub Actions workflow that builds and publishes the image directly on push to main and on version tags, modelled on NemesysV2's build-images.yml. |
| CSRF protection | Not implemented | No CSRF middleware exists anywhere in the reviewed API. Add a double-submit cookie/header scheme (cookie set on session creation, header required on every mutating request), modelled on Change-Manager's implementation. |
| AD FS documentation | Partial | lib/adfs.ts, /api/auth/adfs/start and /callback, the settings UI, and the login-page button are all fully implemented and working — but entirely absent from the README's Authentication section. Document the feature and confirm its configuration is an intentional, reviewed choice for this deployment. |
| Kerberos SSO retirement | Partial | Kerberos/SPNEGO login did not work reliably in practice and is superseded by AD FS OIDC. Remove the Kerberos code path, the login-page fallback logic, and any related settings rather than leaving unreliable, confusing configuration surface in place. |
| Secrets-at-rest encryption for SMTP/LDAP | Partial | Sensitive settings are described as encrypted but the algorithm/key-derivation is not confirmed as AES-256-GCM with an independent key the way Change-Manager's secret-crypto.ts is. Confirm or upgrade to that standard. |
| Default credentials | Partial | Seed admin ships as admin/admin, flagged in docs but not technically enforced. Add a mandatory password-change (or first-run setup wizard) that blocks further use of the account until the password is changed. |
| Rate limiting / brute-force protection | Not implemented | No login throttling or account lockout exists. Add rate limiting and progressive lockout to the login and LDAP-test endpoints. |
| TLS-verification bypass in production | Partial | The LDAPS "skip TLS verify" toggle is legitimate for legacy directories but must be blocked in production without a formally approved, time-boxed exception. Add that guard. |
| Automated tests / CI | Not implemented | No repository-level automated test suite or CI workflow exists. Add a CI pipeline (typecheck, tests, build) alongside the image-build workflow above. |
| Formal threat model | Not implemented | No threat_model.md exists. Add one modelled on Change-Manager's. |
| Backup encryption at rest / in transit | Not implemented | The JSON export (base64 documents included) is not encrypted once it leaves the application. Encrypt exported backups and document a retention policy. |
| Local password hashing (scrypt) | Implemented | Already correct — no action needed. (Note: this is scrypt, not bcrypt as the README summary implies — correct the documentation.) |
| LDAPS / Active Directory | Implemented | Already correct — no action needed. |
| Same-origin CORS | Implemented | Already correct — no action needed. |
| In-app backup & restore | Implemented | Already correct — no action needed. This is the reference implementation the other two projects should copy. |
| In-app HTTPS/PKI management | Implemented | Already correct — no action needed. |
| Production connected to an externally managed PostgreSQL database | Implemented | Already true in practice — document it explicitly in the README/deployment notes so it isn't left implicit. |

# 3. Priority Order

## 3.1 Critical — do first

- Add CSRF double-submit protection to every session-cookie-authenticated mutating route. This is the single biggest gap: there is currently no cross-site request forgery protection at all.

- Add a GitHub Actions workflow that builds and publishes the container image directly, closing the gap with NemesysV2.

## 3.2 High

- Document the existing AD FS OIDC integration (it already works) and confirm its production configuration is intentional.

- Retire the unreliable Kerberos/SPNEGO code path entirely rather than leaving it as dead, confusing configuration surface.

- Force a password change on first login instead of relying on documentation alone.

- Add rate limiting and progressive lockout to login and LDAP-test endpoints.

## 3.3 Medium

- Confirm or upgrade SMTP/LDAP secret encryption to AES-256-GCM with an independent key.

- Block the LDAPS "skip TLS verify" toggle in production without a formal, time-boxed exception.

- Add a CI pipeline (typecheck, tests, build) and a written threat model.

- Encrypt exported backups and document their retention policy.

## 3.4 Documentation only

- Correct the README to state that local passwords are hashed with scrypt, not bcrypt.

- Explicitly document that production already connects to CHdN's externally managed PostgreSQL database.

# 4. Copy-Ready Replit Prompt

Paste this directly into a Replit Agent session against the Purchasing Management (InvestFlow) repository. It is scoped to exactly the gaps found in Section 2 — it will not ask the agent to re-implement controls that already work.

You are working on an existing internal management application: Application: Purchasing Management (branded "InvestFlow" for CHdN) Business purpose: End-to-end purchasing workflow — from first quote request to final payment — with role-based access, document versioning, and audit logging. UI is in French. Repository: github.com/andyelsen85-bit/Purchasing-Management Your objective is to bring this application into full ("all green") compliance with our Management Application Baseline without unnecessarily rewriting working business functionality. Multi-factor authentication is explicitly OUT OF SCOPE — do not add it. This is an internal-only application. Kerberos SSO must be REMOVED, not extended — it proved unreliable in this exact application and AD FS OIDC replaces it. OPERATING PRINCIPLES 1. Inspect the complete repository before changing architecture or dependencies. 2. Preserve every working feature, API contract, URL, and workflow (the 9-step Commande lifecycle, GT Invest flow, document versioning, the Windows signing agent) exactly as-is. 3. Do not weaken or modify the existing LDAPS, local (scrypt), or AD FS OIDC login flows — only add CSRF protection around them and retire Kerberos. 4. Prefer incremental, reviewable changes over a full rewrite. 5. Keep the application runnable after each implementation phase. 6. Do NOT add Kubernetes manifests, Helm charts, or ArgoCD configuration — deployment stays Docker-based, with the container image built directly by GitHub Actions (see FIX 2). 7. Do NOT add multi-factor authentication. FIX 1 — CSRF protection (Critical) No CSRF middleware exists anywhere in the API. Add a double-submit cookie/header scheme: - On session creation (login success), set a non-HttpOnly CSRF cookie alongside the existing session cookie. - Require the client to echo it as an X-CSRF-Token header on every POST, PUT, PATCH, and DELETE request under /api (except the login route itself). - Reject with 403 if the header is missing or does not match the cookie (constant-time comparison). - Update the SPA's API client (wherever it centrally issues fetch/axios calls) to read the cookie and attach the header automatically, so individual call sites don't need to change. - Add a route/middleware test confirming a mutating request without the header is rejected and one with a matching header succeeds. FIX 2 — Container images built by GitHub Actions (Critical) Add .github/workflows/build-images.yml that builds and publishes the application's container image on push to main and on version tags, tagged with branch, version, and immutable commit SHA — directly modelled on NemesysV2-Update-Management's build-images.yml in the sibling repository. Publish to the same registry destination used by that project and document the equivalent Nexus mirror step if applicable. FIX 3 — Document the existing AD FS integration (High) AD FS OpenID Connect is already fully implemented (lib/adfs.ts, /api/auth/adfs/start and /callback, the Settings UI, and the login-page button) but is missing from the README's Authentication section. Add it to the documentation, and add a short admin-facing note in the Settings → LDAP/Kerberos page confirming whether AD FS is the intended primary SSO method for this deployment. FIX 4 — Retire Kerberos SSO (High) Locate the Kerberos/SPNEGO login code path (referenced in lib/settings.ts, lib/ldap.ts, routes/settings.ts, and routes/auth.ts) and remove it: the backend negotiate endpoint, the login-page fallback logic, and any related Settings UI toggle. Keep local and LDAPS/AD FS login untouched. Add a short note in the changelog/README explaining Kerberos was removed because it did not work reliably in this deployment and AD FS OIDC is the supported SSO path. FIX 5 — Force password change on first login (High) The seeded admin/admin account should not be usable beyond first login. Add a forced-password-change flow: on first successful login with the seed credentials (or any account flagged "must change password"), redirect to a mandatory change-password screen before any other route is reachable. FIX 6 — Rate limiting (High) Add rate limiting and progressive lockout to POST /api/auth/login and POST /api/auth/ldap/test. FIX 7 — Secrets encryption confirmation (Medium) Confirm the exact algorithm used to encrypt SMTP and LDAP bind passwords at rest. If it is not AES-256-GCM with a key independent from SESSION_SECRET, upgrade it to that standard (mirroring Change-Manager's lib/secret-crypto.ts pattern) and add a migration for any already-stored secrets. FIX 8 — Block TLS-verification bypass in production (Medium) The LDAPS "skip TLS verify" toggle must be rejected (or require a formally logged, time-boxed exception flag) when NODE_ENV=production. FIX 9 — CI pipeline and threat model (Medium) Add .github/workflows/ci.yml running typecheck, tests, and build on every pull request. Add threat_model.md (or docs/threat_model.md) modelled on Change-Manager's, covering the purchasing workflow's assets (quotes, purchase orders, invoices, the investment questionnaire), trust boundaries, and any accepted risks. FIX 10 — Backup encryption (Medium) Encrypt the JSON export produced by GET /api/admin/backup before it is offered for download (or document a mandatory external encryption step), and add a short retention-policy note to the backup/restore documentation. DOCUMENTATION ONLY — no code change required - Correct the README: local password hashing is scrypt (lib/auth.ts), not bcrypt as currently implied. - State explicitly that production already connects to CHdN's externally managed, centrally backed-up and monitored PostgreSQL database, and that only test/local development runs its own local PostgreSQL container. DELIVERY ORDER 1. Assessment confirming the above findings still hold against the current code. 2. FIX 1 and FIX 2 (Critical) together. 3. FIX 3, FIX 4, FIX 5, FIX 6 (High). 4. FIX 7, FIX 8, FIX 9, FIX 10 (Medium). 5. Documentation corrections. 6. A final compliance matrix showing Passed / Partially Passed / Not Applicable for every item in this brief. Do not mark this remediation complete while any mutating route lacks CSRF protection, while the Kerberos code path still exists, or while the seed admin account remains usable without a forced password change.

# 5. Definition of Done

Purchasing Management (InvestFlow) is compliant with the CHdN Management Application Baseline only when every row in the table below is green. Once the changes in Section 4 are applied, re-run the portfolio-wide security analysis to confirm.

| Baseline control | Status | What's needed to reach green |
| --- | --- | --- |
| Container images built by GitHub Actions | Implemented | Target state — verify after remediation. |
| CSRF protection | Implemented | Target state — verify after remediation. |
| AD FS documentation | Implemented | Target state — verify after remediation. |
| Kerberos SSO retirement | Implemented | Target state — verify after remediation. |
| Secrets-at-rest encryption for SMTP/LDAP | Implemented | Target state — verify after remediation. |
| Default credentials | Implemented | Target state — verify after remediation. |
| Rate limiting / brute-force protection | Implemented | Target state — verify after remediation. |
| TLS-verification bypass in production | Implemented | Target state — verify after remediation. |
| Automated tests / CI | Implemented | Target state — verify after remediation. |
| Formal threat model | Implemented | Target state — verify after remediation. |
| Backup encryption at rest / in transit | Implemented | Target state — verify after remediation. |
| Local password hashing (scrypt) | Implemented | Target state — verify after remediation. |
| LDAPS / Active Directory | Implemented | Target state — verify after remediation. |
| Same-origin CORS | Implemented | Target state — verify after remediation. |
| In-app backup & restore | Implemented | Target state — verify after remediation. |
| In-app HTTPS/PKI management | Implemented | Target state — verify after remediation. |
| Production connected to an externally managed PostgreSQL database | Implemented | Target state — verify after remediation. |

Next step • Once this checklist is fully green, ask for a re-analysis of all three applications against the shared baseline to confirm portfolio-wide compliance.